# Project Proposal: Website Redesign

This document demonstrates tracked changes and reviewer comments in a DOCX file. Open it in Microsoft Word or LibreOffice Writer with "Track Changes" visible to see insertions, deletions, and comments.

# 1. Executive Summary

This proposal outlines a comprehensive redesign of the company website. The project aims to improve user experience, increase conversion rates, and modernize the visual identity.

The current website was launched in 2019 and has not received a major update since. User feedback surveys indicate that 67% of visitors find the navigation confusing, and mobile bounce rates have increased by 23% year-over-year.

# 2. Project Scope

The redesign will cover the following areas:

Homepage and landing pages

Product catalog and detail pages

Shopping cart and checkout flow

User account dashboard

Blog and content management

Mobile-responsive design for all pages (added per stakeholder feedback)

The project will be delivered in three phases over a 16-week timeline.

# 3. Budget Estimate

The estimated budget for the complete redesign is $185,000, broken down as follows:

| Phase | Description | Cost ($) |
| --- | --- | --- |
| Phase 1 | Discovery and UX research | 35,000 |
| Phase 2 | Design and prototyping | 50,000 |
| Phase 3 | Development and testing | 75,000 |
| Phase 4 | Launch and optimization | 25,000 |
| Total |  | 185,000 |

# 4. Timeline

The proposed timeline is as follows:

| Phase | Duration | Target Completion |
| --- | --- | --- |
| Discovery & Research | 4 weeks | Week 4 |
| Design & Prototyping | 4 weeks | Week 8 |
| Development & Testing | 6 weeks | Week 14 |
| Launch & Optimization | 2 weeks | Week 16 |

Development and testing should include two rounds of user acceptance testing (UAT) with stakeholders from each department.

# 5. Team Requirements

The project will require the following dedicated team members:

Project Manager (1)

UX Designer (1)

Visual Designer (1)

Frontend Developer (2)

Backend Developer (1)

QA Engineer (1)

Content Strategist (1) — added to handle content migration and SEO requirements

# 6. Risks and Mitigation

Key risks identified for this project include scope creep, stakeholder availability, and integration with existing backend systems. Each risk will be monitored through weekly status reports and escalated to the steering committee if impact exceeds the defined threshold.

The risk register will be reviewed bi-weekly during phase 3 to ensure timely identification and resolution of emerging issues.